## Slide 1: Product Owner Report
Team: …11rouge..
Name: Husnain. Ahmed.
Week: …2-6..
Notes: On this page you should complete the details indicated (“…..”)
Team -> this should be the name of your team
Name -> this should be your name
Week -> <integer> 1-6

## Slide 2: Product Viability
The product that my group has chosen is viable for the chosen task, to help new students get a general idea on what university is like and know more about.
Make a short video for the website
Information about societies, the university experience and how to adapt to it
Support for colourblind people by using high contrast colours such as black and white
Notes: On this page you should present you view, as the product owner, of the viability of the product in addressing the project aim. This may be a series of bullet points and you should highlight your concerns about the direction of the project and how this, in your opinion, supports the projects ability to address the goal you have set.

## Slide 3: Product Owner’s Voice
I decided that we would add first years' experiences of university so far to the website for new students to know what to expect
I made the design for the nav bar
I pair programmed the home page
I wrote a paragraph about my first year experience at MMU
I set up the Discord server for communication and invited all of the team members
I set up the Github repo to work on our project and invited all of the team members
I decided that we would add videos to the website, a few from youtube and one of our own, our own video will be made by 2 – 3 of our team members
Notes: On this slide you should document the input you have had to the project in this week and how that has been expressed. Has the team been receptive to this and how have they acted.

## Slide 4: Product Change Requests
Requested Javascript animations to make website more aesthetically appealing
Requested mini vlog video of university life made by at least 2 team members
Requested red website theme to match team name (11rouge)
Requested change in colour theme to high contrast colours to accommodate for colourblind people
Requested shorter overall time frame for project to accommodate for the team members that are fasting for Ramadan
Notes: Outline any requests you have made (in the last week), as product owner, that add to, modify, or change the requirements for the project

## Slide 5: Product Owner’s Risk Register
Item | Severity | Date | Description | Impact on project of addressing this risk | Impact on project on not addressing this risk | Problem Owner | Rag Rating | Mitigation (How resolved) | Date Resolved
Low group interaction | Low | 23/03/2022 | 1 group member has not come into lesson or replied to email (Kyle Kadlec) | Team member will do work and we will have to increase the scope of our product to give him tasks to do | Minor to negligible, we have at least 5 group members who are working on the task in lessons and at home. | Team Lead | Amber | Kyle attended the week 3 lab session and did some tasks. | 30/03/2022
Notes: The risk register is where you record specific items of concern within the project. It should be a living document and be continually updated, with the current state presented in each weekly report. Risks should not be removed, once they have been put on the register, but should be monitored until resolved. You may need to record more risks than this table will hold, in this case use multiple pages to record all the risks.
The sections should be filled as follows:
Item: Brief description of problem (2-5words)
Severity: High/Medium/Low. These should be assessed based on the impact this risk might have on the successful delivery of the project
Date: The date when the risk was put on the register
Description: A terse description of the problem. This should be sufficient to highlight what the issue is, but there may be more documentation within the project to defined the full issue
Impact of Addressing: A brief description of what the impact, to the project, will be if this risk is addressed
Impact of not addressing: A brief description of what the impact, to the project, will be if this risk is NOT addressed
Problem Owner: Who, in the team, is taking responsibility for this problem (should be a role not a person name)
Rag rating: Your overall concern level in relation to this risk expressed as red/amber/green (you may want to highlight the row in this colour). This is not the same as the severity asit reflects your concern.
Mitigation: What has been done to resolve the risk
Date Resolved: the date at which this risk was considered no longer a problem